# Sprint 1 Review - Team Alcatote

Features Implemented:

- Set up Build Environment.

- Revised Deliverable 0 Documents.

- Set up Kanban.

- Filled out Product Backlog and Sprint Backlog.

- Filled out SRS to Deliverable 1 Level of Detail.

- Created UI Mockups.

Issues Fixed:

- Revised Project Description.

- Revised User Stories.

Implementation Review:

- What went well with Implementation?

  - Everyone did good Quality Checking work.

- What problems occurred?

  - A miscommunication about the linearity of the work to be done this sprint, specifically Product Backlog before/after Sprint Backlog.

- How were they solved?

  - The miscommunication was cleared up and work was still completed on time.

Changes Made:

- None

What went well?

- We got everything done.

- Everyone used the Kanban board to create and move tasks properly.

- Good coordination and communication in general both on Discord and in person.

- Everyone contributed to quality checking and that whole process went very smoothly (Kanban, Discord updates when completed).

What could be improved?

- Responding on Discord: Nicky has technical issues with notifications.

- Workload was slightly imbalanced across team members.

- Meeting times are not always efficient due to individual members having connection issues / location issues.

What changes will be made to how we work for the next sprint?

- Getting quality checking done earlier in the week. Ideally by Thursday.

- Sticking closer to the rubric/examples for our documents.

- Splitting up certain tasks to ensure that tasks can be better balanced.

Plans for next sprint:

- Do all Deliverable 2 requirements.

- Software Goal:

  - Make wireframe.

  - A button that takes you to the app from the home page.

  - Stretch Goal: Make it look good, design a consistent style.

# Sprint 2 Review - Team Alcatote

Features Implemented:

- Upload functionality begun.

- Multiple views set up in app.

- Created Use Case Diagram and Description Document.

- Created Usability Testing materials.

  - Collected feedback using said materials.

- Created Architecture Design Document.

- Updated Product and Sprint Backlogs.

- Updated Kanban.

- Changed App Name to SemesterSort.

Issues Fixed:

- Revised SRS even with no instructor feedback.

Implementation Review:

- What went well with Implementation?

  - Very few issues with all team members committing files and code.

- What problems occurred?

  - We did most things last minute.

- How were they solved?

  - Team has covered how we are going to be quicker on deadlines, see below

Changes Made:

- App now has some dynamic aspects and we are looking further into the functionality implementation.

What went well?

- Got everything done

- Had every meeting (but maybe do wednesday checkin more often)

- Usability testing went very well, we got good feedback

- QC process is easy to understand

What could be improved?

- Time was very short

- Quality of a few docs was low

- Work was a little off balance

What changes will be made to how we work for the next sprint?

- Start earlier in 2 week sprints.

- Jack should assign tasks earlier.

- Get something done between each class and be ready to briefly report on it.

- On a 2 week sprint, try to have stuff done by 2nd Wednesday.

- Lean on pinging Troy, rubric, templates to ensure quality.

- Work balance should be easier soon, as documents should be chunked up more.

Plans for next sprint:

- Allow file uploads, have a basic parser functional, and figure out how to allow the user to export a .ics file.

# Sprint 3 Review - Team Alcatote

Features Implemented:

- Manually add event

- Export .ics file of events added

- Created Domain Model

- Created GitHub Roadmap

- Set up Continuous Integration

- Created Progress Video

- Updated Backlogs, Kanban

Issues Fixed:

- Revised all necessary documents based on Deliverable 1 feedback

- Revised Usability Testing and ran it again, collecting feedback

Implementation Review:

- What went well with Implementation?

  - No major implementation issues

  - Pull requests and merges were done with proper communication and no confusing merge conflicts

- What problems occurred?

  - Tests are not quite working yet, running into errors of packages not being referenced or installed correctly to work.

  - Ran into some problems while developing where react-scripts would not install correctly

- How were they solved?

  - We will continue looking into bugs that only occur while testing

  - Installed latest version of react-scripts

Changes Made:

- App now has functionality for two of our user stories, and we are planning out how to complete the rest of them, especially automatic parsing.

What went well?

- Jack set out tasks earlier (not as early as he’d hoped, but still)

- Good amount of work done so far

- Assigning backend to both Nicky and John went smoothly

What could be improved?

- Less attendance in meetings this week

- Need to get things started and done earlier

- Less knowledge of what needs to be done

What changes will be made to how we work for the next sprint?

- Keep doing Discord reminders for meetings

- Jack wants to get tasks out sooner

- Make sure to check Kanban board ASAP beginning a deliverable or ask Troy if you have any questions about how to get tasks done.

Plans for next sprint:

- Look into Firebase, begin work on automatic parsing, fix any bugs from Deliverable 3, write more tests such that we have many different kinds of tests, clean up frontend.