# Sprint 1 Review - Team Alcatote

Features Implemented:

- Set up Build Environment.

- Revised Deliverable 0 Documents.

- Set up Kanban.

- Filled out Product Backlog and Sprint Backlog.

- Filled out SRS to Deliverable 1 Level of Detail.

- Created UI Mockups.

Issues Fixed:

- Revised Project Description.

- Revised User Stories.

Implementation Review:

- What went well with Implementation?

  - Everyone did good Quality Checking work.

- What problems occurred?

  - A miscommunication about the linearity of the work to be done this sprint, specifically Product Backlog before/after Sprint Backlog.

- How were they solved?

  - The miscommunication was cleared up and work was still completed on time.

Changes Made:

- None

What went well?

- We got everything done.

- Everyone used the Kanban board to create and move tasks properly.

- Good coordination and communication in general both on Discord and in person.

- Everyone contributed to quality checking and that whole process went very smoothly (Kanban, Discord updates when completed).

What could be improved?

- Responding on Discord: Nicky has technical issues with notifications.

- Workload was slightly imbalanced across team members.

- Meeting times are not always efficient due to individual members having connection issues / location issues.

What changes will be made to how we work for the next sprint?

- Getting quality checking done earlier in the week. Ideally by Thursday.

- Sticking closer to the rubric/examples for our documents.

- Splitting up certain tasks to ensure that tasks can be better balanced.

Plans for next sprint:

- Do all Deliverable 2 requirements.

- Software Goal:

  - Make wireframe.

  - A button that takes you to the app from the home page.

  - Stretch Goal: Make it look good, design a consistent style.

# Sprint 2 Review - Team Alcatote

Features Implemented:

- Upload functionality begun.

- Multiple views set up in app.

- Created Use Case Diagram and Description Document.

- Created Usability Testing materials.

  - Collected feedback using said materials.

- Created Architecture Design Document.

- Updated Product and Sprint Backlogs.

- Updated Kanban.

- Changed App Name to SemesterSort.

Issues Fixed:

- Revised SRS even with no instructor feedback.

Implementation Review:

- What went well with Implementation?

  - Very few issues with all team members committing files and code.

- What problems occurred?

  - We did most things last minute.

- How were they solved?

  - Team has covered how we are going to be quicker on deadlines, see below

Changes Made:

- App now has some dynamic aspects and we are looking further into the functionality implementation.

What went well?

- Got everything done

- Had every meeting (but maybe do wednesday checkin more often)

- Usability testing went very well, we got good feedback

- QC process is easy to understand

What could be improved?

- Time was very short

- Quality of a few docs was low

- Work was a little off balance

What changes will be made to how we work for the next sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Start earlier in 2 week sprints. | All | Jack |
| Jack should assign tasks earlier. | Jack | Jack |
| Get something done between each class and be ready to briefly report on it. | All | Jack |
| On a 2 week sprint, try to have stuff done by 2nd Wednesday. | All | Jack |
| Lean on pinging Troy, rubric, templates to ensure quality. | All | All |

Plans for next sprint:

- Allow file uploads, have a basic parser functional, and figure out how to allow the user to export a .ics file.

# Sprint 3 Review - Team Alcatote

Features Implemented:

- Manually add event

- Export .ics file of events added

- Created Domain Model

- Created GitHub Roadmap

- Set up Continuous Integration

- Created Progress Video

- Updated Backlogs, Kanban

Issues Fixed:

- Revised all necessary documents based on Deliverable 1 feedback

- Revised Usability Testing and ran it again, collecting feedback

Implementation Review:

- What went well with Implementation?

  - No major implementation issues

  - Pull requests and merges were done with proper communication and no confusing merge conflicts

- What problems occurred?

  - Tests are not quite working yet, running into errors of packages not being referenced or installed correctly to work.

  - Ran into some problems while developing where react-scripts would not install correctly

- How were they solved?

  - We will continue looking into bugs that only occur while testing

  - Installed latest version of react-scripts

Changes Made:

- App now has functionality for two of our user stories, and we are planning out how to complete the rest of them, especially automatic parsing.

What went well?

- Jack set out tasks earlier (not as early as he’d hoped, but still)

- Good amount of work done so far

- Assigning backend to both Nicky and John went smoothly

What could be improved?

- Less attendance in meetings this week

- Need to get things started and done earlier

- Less knowledge of what needs to be done

What changes will be made to how we work for the next sprint?

- Keep doing Discord reminders for meetings

- Jack wants to get tasks out sooner

- Make sure to check Kanban board ASAP beginning a deliverable or ask Troy if you have any questions about how to get tasks done.

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Keep doing Discord reminders for meetings | All | Jack |
| Jack wants to get tasks out sooner | Jack | Dawson |
| Make sure to check Kanban board ASAP beginning a deliverable or ask Troy if you have any questions about how to get tasks done. | All | All |

Plans for next sprint:

- Look into Firebase, begin work on automatic parsing, fix any bugs from Deliverable 3, write more tests such that we have many different kinds of tests, clean up frontend.

# Sprint 4 Review - Team Alcatote

Features Implemented:

- Visual EventList/Schedule

- Automatic parsing of events from PDF

- PDF Viewer in App

- Created Detailed Technical Design Doc

- Set up Firebase

- Created Progress Video

- Updated Backlogs, Kanban

Issues Fixed:

- Fixed Nefarious Commit damage

Implementation Review:

- What went well with Implementation?

  - No major implementation issues

  - Tests continue to pass as we add commits

- What problems occurred?

  - Team is working on multiple branches that will have to be merged, but that’s as intended

- How were they solved?

  - Team will make and QC pull requests to get branches merged to main.

Changes Made:

- App is now closer to the intended functionality, making it easier to get events from your syllabus PDFs and edit them using the PDF viewer for reference, but we need to focus on the Firebase backend for this last deliverable.

What went well?

- Most of what we wanted to do was done

- Tasks were pushed out earlier than usual, considering we ran late last deliverable

What could be improved?

- Far behind where we should be (working on last deliverable through past monday)

- Unresponsive teammates (meetings and discord

- Difficult to check in with teammates on tasks

- Tasks were made a tad late

What changes will be made to how we work for the next sprint?

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Far behind where we should be (working on last deliverable through past monday) → Everyone works on their tasks diligently, asks questions when stuck, and moves their tasks along the Kanban board | All | Jack |
| Unresponsive teammates (meetings and discord) → Everyone notifies early if you can’t make it to a meeting and takes accountability if they don’t | All | All |
| Difficult to check in with teammates on tasks → Check discord often and respond according to our communication policy | All | N/A |
| Tasks were made just a tad late → Jack will assign tasks on Monday | Jack | Jack |

Plans for next sprint:

- D5 software goal: Connect the app to firebase, that is what Troy wants to see most, also work on automatic parsing. Fix up documentation that needs to be revised